ZEVIP Grant Application
Business Plan

DC Fast-Charging Deployment
Bear Hills Casino & Travel Resort
QE2 Highway, Maskwacis, Alberta

Prepared by
Renewable Battery Solutions Ltd.

March 2026

(Your Full Name), CEO & Founder
(Email) | (Phone)
(Business Number)

# Table of Contents

1. Executive Summary

2. Industry Overview

3. Market Analysis & Competition

4. Project Description — Bear Hills Pilot Site

5. Battery Sizing & Optimization

6. Competitive Pricing Strategy

7. Sales & Marketing Plan

8. Management Plan

9. Operating Plan

10. Financial Plan

11. Equipment Lifecycle & Total Cost of Ownership

12. Risk Analysis & Mitigation

13. Appendices & Exhibits

# 1. Executive Summary

Renewable Battery Solutions Ltd. (RBS) is applying for funding under Natural Resources Canada’s Zero-Emission Vehicle Infrastructure Program (ZEVIP) to deploy DC fast-charging infrastructure on the QE2 Highway corridor in Alberta — the province’s busiest highway and one of its largest gaps in EV charging coverage.

## Project Snapshot

|  | Details |
| --- | --- |
| Applicant | Renewable Battery Solutions Ltd. (Alberta Corporation) |
| Project Location | Bear Hills Casino & Travel Resort, Maskwacis, AB |
| Highway | QE2 (Highway 2) — primary Edmonton–Calgary corridor |
| Site Owner | Louis Bull Tribe (Cree Nation, Four Nations of Maskwacis) |
| Funding Category | Indigenous partnership — up to 75% of eligible CapEx |
| Equipment | 4× 100 kW DC fast chargers (CCS1/CCS2) + 100 kWh LFP battery |
| Total Eligible CapEx | $200,000–$253,000 |
| ZEVIP Funding Requested | $150,000–$189,750 (75%) |
| RBS Co-Investment | $50,000–$63,250 |
| NRCan Planning Map Priority | Rank 3 (Medium Priority — QE2 corridor) |
| Nearest DC Fast Charger | ~40 km south (Red Deer) / ~60 km north (Leduc) |
| DC Fast-Charging Gap | ~100 km — largest gap on QE2 corridor |
| 24/7 Public Access | Yes — casino parking is unrestricted |
| Projected CO₂ Reduction | 30–50 tonnes/year |
| Project Timeline | 6–9 months from funding approval to commissioning |

## Why This Project Matters

•  Fills the single largest DC fast-charging gap on Alberta’s busiest highway corridor

•  First Nation partnership (Louis Bull Tribe) qualifies for maximum 75% ZEVIP contribution

•  Bear Hills Casino already operates 2× Level 2 ChargePoint stations, demonstrating site owner commitment to EV infrastructure

•  Co-located 100 kWh battery reduces utility demand charges by 50–70%, ensuring long-term financial sustainability without ongoing subsidies

•  35,000–50,000 vehicles pass daily; EVs lose 30–50% range in Alberta winters, creating physical necessity to charge mid-corridor

# 2. Industry Overview

## Canada’s EV Market

Canada’s federal government has mandated that 100% of new light-duty vehicle sales must be zero-emission by 2035. This creates a structural, policy-driven demand for EV charging infrastructure independent of market sentiment.

| Metric | Data Point |
| --- | --- |
| Canada EV registrations (2025) | ~250,000 cumulative; ~13% of new sales |
| Alberta EV registrations | ~12,000–15,000 cumulative |
| Alberta annual EV growth | 15–20% per year |
| Federal ZEV mandate | 100% of new sales by 2035 |
| Public chargers in Alberta | ~600 (Level 2 + DC combined) |
| DC fast chargers in Alberta | ~120–150 |
| IEA recommended ratio | 1 charger per 10 EVs |
| Alberta’s actual DC fast ratio | ~1 per 100 EVs |

## The Infrastructure Gap

Alberta has approximately one DC fast charger for every 100 registered EVs—ten times below the IEA’s recommended ratio. The most critical gap is along the QE2 Highway between Leduc/Edmonton and Red Deer: approximately 100 km without a single DC fast charger on the province’s busiest corridor.

## The Demand Charge Problem

Demand charges—utility fees based on peak power draw, not total energy consumed—represent 30–50% of operating costs for DC fast-charging sites. This is the primary reason many charging sites are unprofitable. RBS solves this with a co-located battery that shaves peak demand, reducing demand charges by 50–70% and ensuring long-term viability without ongoing government support.

## Government Funding Landscape

| Program | Funding | RBS Relevance |
| --- | --- | --- |
| ZEVIP (NRCan) | Up to 75% CapEx (Indigenous) | Primary source — this application |
| Alberta EVCP | Provincial complement to ZEVIP | Secondary application planned |
| Canada Infrastructure Bank | Clean energy project financing | Future debt facility |
| Clean Fuel Regulations | Carbon credit revenue | Ongoing operational revenue stream |

## Market Size

| Market | Definition | Size (Annual Revenue by 2030) |
| --- | --- | --- |
| TAM | All EV charging + commercial storage in Canada | $2.5–$4.0 billion |
| SAM | EV charging + BaaS in Alberta/Western Canada | $200–$400 million |
| SOM | RBS capture: 20–40 sites + BaaS contracts | $15–$35 million |

# 3. Market Analysis & Competition

## Competitor Pricing (DC Fast Charging, CAD)

| Network | Price | Pricing Model | Nearest to Bear Hills |
| --- | --- | --- | --- |
| Tesla Supercharger | $0.59–$0.71/kWh | Per kWh (time-of-use) | Leduc ~60 km north |
| Non-Tesla at Tesla | $0.92/kWh | Per kWh | Leduc |
| Electrify Canada | $0.40–$0.50/kWh | Per kWh (station-specific) | Red Deer ~45 km south |
| Petro-Canada | ~$0.50/min (~$0.70–$0.94/kWh eff.) | Per minute | No DC near Bear Hills |
| FLO | $0.40–$0.57/kWh | Varies | Junction 42 ~40 km south |
| Canadian Average | ~$0.42/kWh | — | — |
| RBS (Bear Hills) | $0.50/kWh | Per kWh | On-site — zero competition for 100 km |

## Competitive Landscape at Bear Hills

| Location | Type | Distance from Bear Hills |
| --- | --- | --- |
| Bear Hills Casino (on-site) | 2× Level 2 (ChargePoint) | 0 km |
| Junction 42, Red Deer County | DC Fast (FLO Ultra 320kW) | ~40 km south |
| Leduc / South Edmonton | DC Fast (various) | ~60 km north |
| Red Deer | DC Fast (Electrify Canada) | ~45 km south |
| Bear Hills — DC Fast | NONE | — |

Bear Hills sits in the largest DC fast-charging gap on the QE2 corridor. RBS’s deployment would be the only DC fast-charging option for ~100 km of highway between Edmonton and Red Deer.

## RBS Differentiation

| Factor | Competitors | RBS |
| --- | --- | --- |
| Battery co-location | None include storage | 100 kWh LFP standard at every site |
| Demand charge exposure | 30–50% of operating costs | Reduced 50–70% via battery |
| First Nation partnerships | Rare | Core strategy — 75% ZEVIP access |
| Revenue share to site host | Varies / opaque | Transparent 10–15% model |
| Long-term profitability | Many sites unprofitable | Profitable within 12 months post-grant |

# 4. Project Description — Bear Hills Pilot Site

## Site Overview

| Property | Details |
| --- | --- |
| Location | Memorial Drive, Louis Bull 138B, Maskwacis, AB T0C 1N0 |
| Highway | QE2 (Highway 2) — Alberta’s primary north–south corridor |
| Distance from Edmonton | ~90 km south |
| Site Owner | Louis Bull Tribe (Four Nations of Maskwacis, Cree Nation) |
| Opened | Spring 2024 |
| Existing EV Infrastructure | 2× Level 2 ChargePoint stations (installed at opening) |
| DC Fast Chargers On-Site | None — significant upgrade opportunity |
| 24/7 Public Access | Yes — casino parking is unrestricted |
| Adjacent Amenities | Petro-Canada, gas station, hotel, restaurant |

## Strategic Advantages

### First Nation Partnership — 75% ZEVIP Funding

Bear Hills Casino is owned and operated by the Louis Bull Tribe. Under ZEVIP, projects on Indigenous land or led by Indigenous organizations qualify for up to 75% cost coverage (vs. the standard 50%).

| Metric | Standard (50%) | First Nation (75%) |
| --- | --- | --- |
| Total CapEx | $200,000 | $200,000 |
| ZEVIP Grant | $100,000 | $150,000 |
| RBS Out-of-Pocket | $100,000 | $50,000 |
| Payback Period | 14–20 months | 7–10 months |

### 100 km DC Fast-Charging Gap on QE2

There is no DC fast charger at Bear Hills or anywhere on approximately 100 km of the QE2 between Leduc/Edmonton (north) and Red Deer (south). This is the single longest gap in DC fast-charging coverage on Alberta’s busiest highway.

### Why EVs Will Stop at Bear Hills

•  Winter range loss: EVs lose 30–50% range at -25°C. A Tesla Model 3 drops from 438 km to ~220 km rated range. Edmonton to Calgary is 300 km — most EVs cannot complete the trip in winter without charging.

•  Highway traffic: 35,000–50,000 vehicles/day pass on QE2 at this location

•  Natural rest stop: Casino guests stay 2–6 hours; Petro-Can attracts existing highway traffic

•  EV drivers plan stops: Charger apps (PlugShare, ABRP) will route drivers to Bear Hills as the only option for 100 km

•  Captive foot traffic: 20–40 min charging sessions create in-store spending at casino, restaurant, and convenience store

### Traffic Directionality

Bear Hills Casino is accessed via an interchange near Highway 611, serving both northbound and southbound QE2 traffic. Northbound drivers (Calgary → Edmonton) have direct access; southbound drivers access via the interchange with ~1–2 minutes additional travel. Approximately 70–80% of charging demand is expected from northbound traffic, with 20–30% from southbound drivers who require a charge and have no alternative for 100 km. Highway signage on both sides of the QE2 will maximize southbound awareness.

## Proposed Deployment

| Component | Specification |
| --- | --- |
| DC Fast Chargers | 4× 100 kW (CCS1/CCS2), OCPP 1.6J compliant, CSA/UL certified |
| Battery Co-location | 100 kWh LFP system for demand charge shaving and grid services |
| Parking Spaces | 4 dedicated EV spots at lot perimeter |
| Heated Battery Enclosure | Insulated steel enclosure rated for -40°C operation |
| Payment | Contactless tap (credit/debit), mobile app, RFID |
| Access | 24/7 public, no subscription required |
| Network Protocol | OCPP 1.6J — open standard, network-agnostic |

# 5. Battery Sizing & Optimization

## Battery Functions

| Function | How It Works |
| --- | --- |
| Demand Charge Shaving | Battery absorbs peak loads so utility sees a lower, flatter demand profile — reducing demand charges by 50–70% |
| Energy Arbitrage | Charge overnight at off-peak rates ($0.05–0.08/kWh); discharge during peak ($0.12–0.18/kWh) |
| Grid Services | Utility pays RBS to discharge battery during grid stress (frequency regulation, demand response) |
| Charging Continuity | Ensures uninterrupted sessions during momentary grid fluctuations |

## Size Comparison

| Metric | 50 kWh | 100 kWh | 200 kWh |
| --- | --- | --- | --- |
| Battery Cost | $20,000–$30,000 | $40,000–$60,000 | $80,000–$120,000 |
| Peak Shaving | Minimal | Strong (100 kW for 1 hr) | Maximum |
| Annual Demand Savings | ~$9,000 | ~$27,000 | ~$33,000 |
| Incremental ROI | — | $18K/yr for $20–30K more | $6K/yr for $40–60K more |
| Payback on Battery | 2–3 years | 1.5–2 years | 3–5 years |
| Verdict | Too small | Optimal | Diminishing returns |

## Demand Charge Economics

| Scenario | Without Battery | With 100 kWh Battery |
| --- | --- | --- |
| 3 chargers simultaneous | 300 kW peak | ~150 kW net peak |
| Demand rate | $15/kW/month | $15/kW/month |
| Monthly demand charge | $4,500 | $2,250 |
| Annual demand charge | $54,000 | $27,000 |
| Annual savings | — | $27,000 |

## Alberta Winter Battery Management

| Temperature | Capacity Impact | Mitigation |
| --- | --- | --- |
| 20–25°C | 100% | None needed |
| 0°C | 90–95% | Minor |
| -20°C | 70–80% | Heated enclosure ($5K–$10K) |
| -30°C | 60–70% | Heated enclosure + BMS cold protocol |

# 6. Competitive Pricing Strategy

RBS will price DC fast charging at $0.50 per kWh, positioned in the upper-middle range of the Canadian market.

•  23–30% cheaper than Tesla Supercharger ($0.65–$0.71)

•  46% cheaper than non-Tesla vehicles at Tesla ($0.92)

•  Competitive with Electrify Canada ($0.40–$0.50) — but no Electrify stations nearby

•  100 km monopoly = no direct price competition at this location

•  40–55% cheaper than equivalent gasoline cost for the same distance

## Revenue Per Session

|  | Amount |
| --- | --- |
| Energy per session | 40 kWh |
| Driver pays (@ $0.50/kWh) | $20.00 |
| Electricity cost (@ $0.10/kWh) | $4.00 |
| Gross profit per session | $16.00 |
| Gross margin | 80% |
| Equivalent gas cost for same range | $30–$45 |
| Driver savings vs. gasoline | 40–55% |

# 7. Sales & Marketing Plan

## Site Host Sales (B2B)

| Stage | Activity | Timeline |
| --- | --- | --- |
| Prospecting | Identify targets via gap analysis, driving surveys, PlugShare | Weeks 1–2 |
| Outreach | Cold-call/email with Site Host Pitch One-Pager | Weeks 2–4 |
| Site Visit | Walk-through: parking, electrical panel, traffic assessment | Weeks 3–6 |
| LOI | Non-binding Letter of Intent (required for ZEVIP) | Weeks 4–8 |
| Agreement | Final revenue-share agreement + utility confirmation | Months 2–3 |
| Deployment | Engineering, permits, installation, commissioning | Months 3–6 |

## EV Driver Acquisition (B2C)

| Channel | Cost | Notes |
| --- | --- | --- |
| PlugShare listing | Free | Largest EV charging app — automatic discovery |
| Google Maps / Apple Maps | Free | Navigation integration |
| A Better Route Planner (ABRP) | Free | Trip planning shows Bear Hills as only option |
| On-site signage | $3K–$5K | Direct drivers from parking lot |
| Highway signage (QE2) | $5K–$8K | "EV Charging — Next Exit" both directions |
| Launch PR / media | $1K–$2K | First DC fast charger on this 100 km gap |
| Total Year 1 Marketing | $12.5K–$21K |  |

## Customer Acquisition Cost

| Customer | CAC | LTV | LTV:CAC |
| --- | --- | --- | --- |
| Site host | $5K–$15K | $50K–$100K+ (10-year) | 5:1 to 10:1 |
| EV driver | $0–$5 (organic) | $200–$500/year | 40:1 to 100:1 |

# 8. Management Plan

## Founding Team

(Your Full Name) — CEO & Founder

(Insert 2–3 sentences about your background. Reframe your experience toward project management, operations, finance, and stakeholder coordination. Highlight any energy, infrastructure, or technology experience.)

## Year 1 Team

| Role | Responsibility | Hire Date |
| --- | --- | --- |
| CEO (Founder) | Strategy, fundraising, site host sales, government relations | Day 1 |
| CTO / Technical Lead | Software platform, energy management, hardware specs | Month 1–2 |
| Operations Manager | Site deployment, vendors, maintenance oversight | Month 2–3 |
| Sales Representative | Site host outreach, partnership development | Month 3–4 |

## Advisory Board

| Expertise | Advisor | Value |
| --- | --- | --- |
| Energy / Utilities | (TBD) | Utility relationships, grid services |
| First Nation Business | (TBD) | Partnership protocols, community engagement |
| EV / Clean Tech | (TBD) | Equipment selection, industry connections |
| Finance / Fundraising | (TBD) | Investor introductions, financial strategy |

# 9. Operating Plan

## Daily Operations

| Function | How It Works | Human Involvement |
| --- | --- | --- |
| Charging sessions | Fully automated: tap, plug in, charge, leave | None |
| Energy management | Battery charge/discharge scheduled by software | None |
| Monitoring | Cloud dashboard; alerts for faults | Check 1×/day (5 min) |
| Customer support | Phone number on charger screen | 1–2 calls/week |
| Maintenance | Quarterly on-site inspections | Quarterly |
| Reporting | Auto-generated monthly reports | Review monthly |

## Maintenance Schedule

| Frequency | Activity | Performed By |
| --- | --- | --- |
| Daily (remote) | Dashboard check; verify chargers online | Ops Manager (5 min) |
| Monthly | Revenue review; battery health check | Ops Manager |
| Quarterly | On-site inspection: connectors, screen, signage, cleaning | Electrician + Ops |
| Annually | Full electrical inspection; battery capacity test; firmware update | P.Eng. |
| As needed | Emergency repairs (24-hr response target) | On-call electrician |

## Quality Targets

| Metric | Target |
| --- | --- |
| Charger uptime | ≥95% per charger per month |
| Mean time to repair | <48 hours (non-critical); <24 hours (total outage) |
| PlugShare rating | ≥4.0 / 5.0 |
| Payment success rate | ≥99% |
| Battery health (8 years) | >80% capacity |

## Vendor Relationships

| Vendor | Role | Selection Criteria |
| --- | --- | --- |
| Charger OEM (ABB/Tritium/ChargePoint) | Supply 100 kW DC fast chargers | Price, warranty, cold-weather rating |
| Battery (Canadian Solar/BYD) | Supply 100 kWh LFP system | Price, warranty, BMS quality |
| Master Electrician | Installation + emergency repairs | Alberta license, EV experience |
| P.Eng. | Stamped drawings, load calcs | Alberta registration |
| Insurance Broker | Equipment + liability coverage | Energy storage experience |

## Scaling Playbook

| Phase | Sites | Milestone |
| --- | --- | --- |
| Pilot (Mo 1–6) | 1 | Bear Hills deployed; real data collected |
| Validate (Mo 7–12) | 2–3 | Repeat on QE2; refine economics |
| Scale (Year 2) | 5–10 | Expand corridors + urban Edmonton/Calgary |
| Regionalize (Year 3) | 10–20 | Enter BC/Saskatchewan; launch BaaS |
| Platform (Year 4–5) | 20–40 | Full three-pillar integration; Series B |

# 10. Financial Plan

## Capital Expenditure

| Item | Cost | Notes |
| --- | --- | --- |
| 4× 100 kW DC fast chargers | $120,000–$160,000 | CCS1/CCS2, OCPP 1.6J, CSA/UL |
| 100 kWh LFP battery system | $40,000–$60,000 | Demand charge shaving + grid services |
| Heated battery enclosure | $5,000–$10,000 | Rated for -40°C (Alberta mandatory) |
| Electrical installation | $30,000–$50,000 | Includes potential service upgrade |
| Engineering (P.Eng.) | $8,000–$15,000 | Stamped drawings + load calculations |
| Permits and fees | $3,000–$5,000 | Electrical, building, utility interconnection |
| Total CapEx | $206,000–$300,000 |  |
| ZEVIP Grant (75%) | -$154,500–$225,000 | First Nation partnership |
| Net RBS Investment | $51,500–$75,000 |  |

## Annual Revenue (Three Scenarios)

| Revenue Stream | Conservative | Moderate | Optimistic |
| --- | --- | --- | --- |
| Charging Fees (@ $0.50/kWh) | $58,400 | $91,250 | $109,500 |
| Demand Charge Savings | $24,000 | $27,000 | $33,000 |
| Grid Services | $6,000 | $12,000 | $24,000 |
| Total Annual Revenue | $88,400 | $130,250 | $166,500 |

Conservative: 8 sessions/day. Moderate: 12.5/day. Optimistic: 15/day.

## Annual Expenses

| Expense | Annual Cost |
| --- | --- |
| Electricity (wholesale) | $9,600–$18,000 |
| Software & payment processing | $2,900–$5,500 |
| Equipment maintenance (4 chargers + battery) | $9,200–$18,400 |
| Insurance | $4,800–$9,600 |
| Connectivity | $1,200 |
| Site host revenue share (10–15%) | $5,840–$16,425 |
| Equipment replacement reserve (5%) | $4,420–$8,325 |
| Total Annual Expenses | $37,960–$77,450 |

## Profitability & Payback

| Metric | Conservative | Moderate | Optimistic |
| --- | --- | --- | --- |
| Annual Revenue | $88,400 | $130,250 | $166,500 |
| Annual Expenses | $52,000 | $57,000 | $77,450 |
| Annual Net Profit | $36,400 | $73,250 | $89,050 |
| Net Investment (after 75% ZEVIP) | $51,500–$75,000 | $51,500–$75,000 | $51,500–$75,000 |
| Payback Period | 17–25 months | 8–12 months | 7–10 months |
| 5-Year Cumulative Profit | $182,000 | $366,250 | $445,250 |
| 10-Year Cumulative Profit | $364,000 | $732,500 | $890,500 |

## Unit Economics

| Metric | Value |
| --- | --- |
| Price per kWh | $0.50 |
| Cost per kWh (wholesale) | $0.10 |
| Gross margin per kWh | 80% |
| Revenue per session | $20.00 |
| Profit per session | $16.00 |
| Revenue per charger per year (moderate) | $22,800 |
| Lifetime value per charger (10 years) | $183,000 |

# 11. Equipment Lifecycle & Total Cost of Ownership

## Battery Degradation (100 kWh LFP)

| Year | Capacity | Revenue Impact | Action |
| --- | --- | --- | --- |
| 1–3 | 95–100 kWh | None | Routine monitoring |
| 4–6 | 85–95 kWh | ~5% demand savings reduction | None |
| 7–9 | 75–85 kWh | Grid services down 15–20% | Evaluate second module |
| 10–12 | 65–80 kWh | Replacement justified | Replace or supplement |

## Replacement Cost Trajectory

| When | Battery Cost | Charger Cost (per unit) |
| --- | --- | --- |
| Today (2026) | $40K–$60K | $30K–$40K |
| Year 7–8 (2033–34) | $25K–$40K | $15K–$25K (upgrade to 200+ kW) |
| Year 10 (2036) | $20K–$35K | N/A |
| Second-life option | $10K–$20K | N/A |

## 10-Year Total Cost of Ownership

| Category | Year 0 | Years 1–5 | Years 6–10 | 10-Year Total |
| --- | --- | --- | --- | --- |
| Chargers | $140,000 | — | $80,000 (replace Yr 8) | $220,000 |
| Battery | $50,000 | — | $30,000 (replace Yr 10) | $80,000 |
| Installation | $40,000 | — | $10,000 | $50,000 |
| Engineering/permits | $15,000 | — | $5,000 | $20,000 |
| Heated enclosure | $8,000 | — | — | $8,000 |
| Maintenance | — | $50,000 | $65,000 | $115,000 |
| Insurance | — | $36,000 | $40,000 | $76,000 |
| Software/connectivity | — | $15,000 | $15,000 | $30,000 |
| Total |  |  |  | $599,000 |
| ZEVIP Grant (75%) | -$189,750 | — | — | -$189,750 |
| Net 10-Year Cost |  |  |  | $409,250 |

## 10-Year Net Profitability (All-In)

|  | Conservative | Moderate | Optimistic |
| --- | --- | --- | --- |
| 10-Year Revenue | $884,000 | $1,302,500 | $1,665,000 |
| 10-Year Costs (all-in) | $409,250 | $409,250 | $409,250 |
| 10-Year Net Profit | $474,750 | $893,250 | $1,255,750 |
| Avg Annual Profit | $47,475 | $89,325 | $125,575 |
| 10-Year ROI | 752% | 1,415% | 1,989% |

# 12. Risk Analysis & Mitigation

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Low EV adoption in Alberta | High | Low | Federal ZEV mandate creates structural demand. Conservative projections assume only 8 sessions/day. |
| Utility demand charge increases | Medium | Medium | Battery co-location insulates RBS from demand charge volatility. |
| Equipment failure / downtime | Medium | Medium | Extended warranties, on-call electrician, <48-hour repair SLA, replacement reserve fund. |
| Competitor deployment near Bear Hills | Medium | Low | First-mover advantage; site agreement excludes competitor chargers. 100 km gap deters investment by networks. |
| Site host relationship breakdown | High | Low | 10-year agreement with exit clauses. Revenue share aligns incentives. |
| Alberta winter battery degradation | Medium | Medium | Heated enclosure ($5–10K); BMS cold management protocol; modular replacement. |
| ZEVIP grant not approved | High | Low–Medium | Strong application (First Nation, gap-filling, Rank 3). Fallback: Alberta EVCP, CIB financing, or smaller pilot. |
| Higher-than-expected CapEx | Medium | Medium | Multiple vendor quotes; 10–15% contingency in budget; phased deployment option. |
| Technology obsolescence | Low | Medium | OCPP open standard; charger replacement at Year 7–8 is an upgrade opportunity, not sunk cost. |
| Second-life battery supply constraints (Pillar 3) | Low | Medium | Not relevant to this pilot; Pillar 3 launches post-2028 when EV retirements ramp. |

# 13. Appendices & Exhibits

The following documents will accompany this business plan in the ZEVIP application:

| Appendix | Document | Status |
| --- | --- | --- |
| A | Certificate of Incorporation (Alberta) | (To be completed) |
| B | CRA Business Number confirmation | (To be completed) |
| C | Site Host Support Letter / LOI from Louis Bull Tribe | (To be obtained) |
| D | Vendor quotes for DC fast chargers (2–3 suppliers) | (To be obtained) |
| E | Vendor quote for 100 kWh LFP battery system | (To be obtained) |
| F | Load calculation summary (P.Eng.) | (To be completed) |
| G | Preliminary site layout sketch | (To be completed) |
| H | NRCan Planning Map screenshot (Rank 3 corridor) | Complete |
| I | CO₂ emission reduction calculation | (To be completed) |
| J | Project timeline / Gantt chart | (To be completed) |
| K | Letters of support (municipality, local EV group) | (To be obtained) |
| L | Proof of insurance (or commitment letter from broker) | (To be obtained) |

Items marked "(To be completed)" or "(To be obtained)" are in progress and will be finalized prior to the ZEVIP submission deadline of March 20, 2026.